# Initial Project Planning Template

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-5011 |
| Project Name | LegalEase AI |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Model Selection & Architecture | USN-1 | As a developer, I can set up the Python development environment with the required FastAPI, Streamlit, document-generation and supporting libraries. | 2 | High | Yogeswari M Sharmila K | 30 Sep 2026 | 06 Oct 2026 |
| Sprint-1 | Model Selection & Architecture | USN-2 | As a developer, I can configure Gemini 1.5 Pro integration and securely store the API key in environment variables. | 2 | High | Sujitha praba S Shailaja S | 30 Sep 2026 | 06 Oct 2026 |
| Sprint-1 | Model Selection & Architecture | USN-3 | As a developer, I can define the LegalEase architecture connecting Streamlit, FastAPI, Gemini and document-formatting modules. | 2 | High | Yogeswari M Sharmila K | 30 Sep 2026 | 06 Oct 2026 |
| Sprint-2 | Core Document Generation | USN-4 | As a user, I can enter the document type, parties involved, terms and effective date needed to generate a legal document. | 1 | High | Yogeswari M | 07 Oct 2026 | 13 Oct 2026 |
| Sprint-2 | Core Document Generation | USN-5 | As a user, I can generate an employment contract, NDA, lease agreement or other supported legal document from my inputs. | 5 | High | All members | 07 Oct 2026 | 13 Oct 2026 |
| Sprint-2 | Core Document Generation | USN-6 | As a developer, I can expose a POST /generate API endpoint that validates the request and returns generated legal content. | 2 | High | Sujitha praba. S Shailaja.S | 07 Oct 2026 | 13 Oct 2026 |
| Sprint-3 | Editing & Document Export | USN-7 | As a user, I can preview the generated legal document in a styled interface before saving it. | 2 | High | Sharmila K Yogeswari M | 14 Oct 2026 | 20 Oct 2026 |
| Sprint-3 | Editing & Document Export | USN-8 | As a user, I can edit the generated document text before downloading it. | 3 | High | Yogeswari M Sharmila K Sujitha praba S | 14 Oct 2026 | 20 Oct 2026 |
| Sprint-3 | Editing & Document Export | USN-9 | As a user, I can download the generated document as TXT, DOCX or PDF. | 5 | High | All Members | 14 Oct 2026 | 20 Oct 2026 |
| Sprint-4 | Frontend & Formatting | USN-10 | As a user, I can use a responsive Streamlit interface with clear inputs, title and LegalEase branding. | 2 | Medium | Sharmila .K Shailaja.S | 21 Oct 2026 | 27 Oct 2026 |
| Sprint-4 | Frontend & Formatting | USN-11 | As a user, I can receive a professionally formatted DOCX with logo, headings, terms table and footer. | 3 | High | Sujitha praba.S Shailaja.S Yogeswari.M | 21 Oct 2026 | 27 Oct 2026 |
| Sprint-4 | Frontend & Formatting | USN-12 | As a user, I can receive a branded PDF with logo, headings, bullet-style terms and footer. | 3 | High | Sharmila.K Sujitha praba .S Shailaja.S | 21 Oct 2026 | 27 Oct 2026 |
| Sprint-5 | Deployment & Testing | USN-13 | As a developer, I can prepare requirements and environment configuration for local deployment of the FastAPI backend and Streamlit frontend. | 2 | High | Yogeswari.M Sharmila.K | 28 Oct 2026 | 03 Nov 2026 |
| Sprint-5 | Deployment & Testing | USN-14 | As a user, I can complete an end-to-end document-generation workflow using different combinations of document type, parties, terms and dates. | 5 | High | All Members | 28 Oct 2026 | 03 Nov 2026 |
| Sprint-5 | Deployment & Testing | USN-15 | As a developer, I can verify document layout, logo/footer placement, terms formatting, Gemini integration and all download formats. | 5 | High | All Members | 28 Oct 2026 | 03 Nov 2026 |

Planning note: Sprint dates, priorities, and story-point estimates are planned estimates created from the LegalEase project workflow; the LegalEase PDF does not specify an official sprint schedule or individual member allocation.